# Headout AI Storefront — v1 PRD

Owner: YuvRaj (DRI TBD — to be confirmed post-demo) Status: Kickoff Demo: June 25, 2026 (frontend prototype) v1 Ship Target: July 7, 2026 Last Updated: June 23, 2026 Inspired by: Ramp's Dojo / Glass

## Executive Summary

Headout teams are shipping internal tools at speed — Claude skills, Replit apps, scrapers, Slack bots, dashboards — but with no shared layer, the work doesn't compound. Three teams have independent scraping solutions. Two have similar dashboards. Builders don't know what exists before they start, so they build it again.

The Headout AI Storefront is a single registry and discovery layer for every tool, app, skill, plugin, and MCP built at Headout. It's a storefront, not an app store — it doesn't host or run tools. It catalogues them, makes them findable, and gates resource access (BigQuery, subdomains, Guardian auth) behind registration. That gating is the forcing function: teams participate because they have to, not because we asked nicely.

v1 ships two things: discovery (find what exists) and submission (register what you built). The AI search layer, MCP server, and approval flow ship alongside these in v1. Scaffolding, Vulcan integration, and gamification are v2 and beyond.

## Opportunity Framing

Problem: Tools built across Headout are invisible to everyone outside the team that built them. There's no registry, no search, no standard for registering. The result is duplicate work, tribal knowledge, and AI agents that start every session org-blind.

Hypothesis: If every tool is registered in one searchable place, and if registering is the price of getting infra access, adoption will be high enough to make the registry genuinely useful within 30 days of launch.

Strategy fit: This is the foundational layer for Headout's AI-native ambition. Without it, every tool is a dead end. With it, they compound.

## Success Measurement

| Metric | Definition | Target — Month 1 | Target — Month 3 |
| --- | --- | --- | --- |
| Registry coverage | % of known tools, apps, skills, MCPs documented in Storefront | 90% of known inventory | 100% m |
| Submission rate | New tools registered per week after v1 launch | ≥ 3/week | ≥ 5/week |
| Search engagement | % of weekly active users who run at least one search | — | ≥ 60% of users |
| Zero-results rate | % of searches returning no results | — | < 15% |
| Approval turnaround | Time from submission to admin decision | < 48 hrs | < 24 hrs |

Leadership metric: TBD — to be confirmed after reviewing #project-ai-internal-storefront channel discussions.

Primary success condition for v1: 90% of all known Headout skills, tools, apps, and MCPs are documented and findable on Storefront within 30 days of launch.

## Scope

### In Scope — v1

| ID | Feature | Description |
| --- | --- | --- |
| S1 | Tool registry | Searchable list of every internal tool — apps, scripts, Claude skills, Slack bots, Replit projects, dashboards, MCPs — with owner, team, description, link, tags, status |
| S2 | Submit flow | Web form to register a tool. Required fields: name, owner, team, one-liner, link, type (app/skill/MCP/plugin/script), access level. Auto-pull README if GitHub URL given. |
| S3 | Semantic search | Search by intent. Vector search over tool descriptions, READMEs, and tags. Describe a problem — Storefront finds tools that solve it. |
| S4 | Live dedup nudge | At submission, semantic-match against existing entries. If matches found, surface "these might already do this" — non-blocking. |
| S5 | AI ask-bar | Ask questions in natural language: "find me a scraper", "how do I get BQ access", "what's the QA tool for content?". Covers both tool discovery and org knowledge questions. |
| S6 | Slack integration | /headoutai search, /headoutai ask, /headoutai register in any channel. |
| S7 | MCP server | Exposes search_internal_tools(query) and ask_headout_kb(question) to any Claude Code user. One config line gives any agent org context. |
| S8 | Google Workspace SSO (Guardian) | Single sign-on for the app. All Headout email accounts get access by default. |
| S9 | Tool detail page | Per-tool page: description, type, owner contact, link out, usage stats, 'helpful' button, improvement request. |
| S10 | Auto-decay | Tools with no activity in 90 days flagged stale. Two ignored pings → archived (still searchable, ranked low). One-click ownership transfer. |
| S11 | Usage-weighted ranking | Ranking = semantic match × usage signal × recency. Low-quality or stale entries sink without manual moderation. |
| S12 | Event logging | Capture searches (including zero-results), tool views, outbound clicks, AI ask-bar queries. Feeds ranking quality and future roadmap decisions. |
| S13 | Roles & permissions | Three roles: Admin, Builder, Viewer. See role spec below. |
| S14 | Approval flow | New tool submissions require admin approval before appearing in registry. |

### Explicitly Out of Scope — v1

| ID | Item | Deferred To |
| --- | --- | --- |
| O1 | Hosting / running tools on the platform | v2 |
| O2 | Vulcan integration (code review gate) | v2 |
| O3 | Scaffolding / boilerplate starters | v2 |
| O4 | Auto-MCP wrapping for registered tools | v3 |
| O5 | Leaderboard, badges, gamification | v4 |
| O6 | Live BigQuery-backed data answers in ask-bar | v2+ |
| O7 | Central auth as a service for other tools | v2 |
| O8 | Crawler-based auto-registration | v2 |
| O9 | Open public API | v3 |

## Users & Roles

### The Two Sides

Storefront serves two overlapping groups:

Builders — PMs, ops, analysts, engineers shipping internal tools. They register what they've built. Their primary job-to-be-done: publish something once, have it findable forever.

Consumers — anyone in the org with a problem to solve. They search for what exists. Primary job-to-be-done: find something that already works instead of building from scratch.

Most people are both at different times.

### Role Specification

| Role | Who | What They Can Do |
| --- | --- | --- |
| Admin | Platform/Applied AI team leads | Everything. Approve or reject submissions. Manage registry. Grant/revoke Builder role. Archive tools. |
| Builder | Granted by an admin (typically Engineering / Applied AI) | Register tools for approval. Claim open requests and build them. Edit their own tools. View all approved tools. Access all listed tools (directed out). |
| Viewer | All Headout employees by default | Search and discover approved tools. View tool detail pages. Get directed to tools. File needs/requests for builders to pick up, and upvote others’ requests. Cannot register tools directly; can request builder access from an admin. |

Access to specific tools: Storefront is a gateway, not a gatekeeper for individual tool access. If a tool requires access approval, the tool detail page lists who to contact. That conversation happens on Slack — Storefront doesn't manage it.

Gating (the forcing function): BigQuery tokens, internal subdomains, Guardian auth, and internal API access are only granted to tools registered on Storefront. The platform team owns this gate. Storefront triggers it at submission.

## Core Flows

### Flow 1: Consumer finds a tool

- Lands on Storefront homepage (Google SSO auto-login)

- Types problem into AI ask-bar or search box

- Results surface matching tools ranked by semantic match + usage

- Clicks tool → detail page

- Clicks "Go to tool" → directed to wherever it's hosted

- If tool requires access → sees contact info on detail page, reaches out on Slack

### Flow 2: Builder submits a tool

- Clicks "Submit a tool"

- Fills form: name, one-liner, type, link, owner, team, tags

- Pastes GitHub URL → README auto-pulled

- Dedup nudge runs: if similar tools exist, shown before submitting

- Submits → enters pending state

- Admin receives notification, reviews, approves or rejects with reason

- On approval → tool goes live in registry; infra gating unlocked for that tool

### Flow 3: Admin approves a submission

- Admin sees pending submission in dashboard

- Reviews: name, description, owner, link, type

- Approves (goes live) or rejects (reason sent to submitter)

- SLA: < 48 hrs for v1, < 24 hrs target for v2

### Flow 4: Agent queries Storefront via MCP

- Developer adds Storefront MCP to Claude Code config (one line)

- Agent calls search_internal_tools("find a scraper for booking data")

- Gets back: tool name, description, owner, link

- Agent calls ask_headout_kb("how do I get BigQuery access?")

- Gets back: answer with source attribution

## AI Search Layer

### What it does

The ask-bar accepts natural language input and handles two query types:

- Tool discovery: "Find me something that does X" → semantic search over registry

- Org knowledge: "How do I do X at Headout?" → answers from internal knowledge

### How it works

Input → intent classification → route to tool search or knowledge Q&A → return ranked results with source links.

For tool search: vector embeddings over tool descriptions, READMEs, tags. Ranked by semantic similarity + usage weight.

For knowledge Q&A: TBD — see Open Questions.

### Behavior spec

| Input | Expected output |
| --- | --- |
| "find a scraper for Viator" | Tool results matching scraper + travel context. If none: "No tools found — want to register one?" |
| "how do I get BigQuery access?" | Org knowledge answer with source. If unclear: "I don't have a confident answer — try #data-platform on Slack." |
| "QA tool for ad copy" | Surfaces content team's ad copy QA tool if registered. |
| "what did the platform team build?" | Filters registry by team = Platform. |
| Short gibberish input | "Try describing what problem you're trying to solve." |

## Demo Scope — June 25th

Frontend prototype only. No backend. Static or mocked data.

Must show:

- Homepage with search / ask-bar

- Registry listing page (tools, apps, MCPs, skills)

- Tool detail page

- Submit a tool flow (form + dedup nudge)

- Roles and permissions UI (how Admin vs Builder vs Viewer sees the same page differently)

- Approval queue (Admin view)

- Edit tool flow

Not required for demo:

- Live semantic search

- Real auth

- Working MCP server

- Actual Slack integration

## Architecture Notes

Full architecture spec to be completed post-demo with Raja's team.

Confirmed:

- Hosting: Railway (preferred, not finalized)

- Auth: Google Workspace SSO

- Gating owner: Platform team. Storefront triggers, platform enforces.

- Vulcan integration: v2

Open (see Open Questions):

- Frontend stack

- Vector search infra

- AI layer (own vs Delphi)

## Rollout Plan

| Phase | Who | When | Goal |
| --- | --- | --- | --- |
| Demo | Applied AI team + Raj | June 25 | Validate frontend direction. Get feedback. Lock v1 scope. |
| v1 Build | TBD eng team | June 25 – July 7 | Build and ship working v1 |
| Internal beta | Applied AI + Engineering | July 7 | Seed registry. Validate search quality. |
| Full Headout launch | All Headout | TBD | After beta confidence confirmed |

## Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Registry stays empty (teams don't submit) | High | High | Gating is the forcing function. No registration = no infra access. Non-voluntary. |
| Admin approval becomes a bottleneck | Medium | Medium | SLA of 48 hrs. Multiple admins. Async review. |
| AI ask-bar returns wrong or hallucinated answers | Medium | High | Source attribution on every answer. Explicit "I don't know" path. No confident answer without source. |
| Delphi integration falls through | Medium | Medium | Ask-bar scoped to tool registry search first. KB Q&A is additive. Can ship v1 without it. |
| Prototype feedback requires major scope change | Medium | Medium | Demo is explicitly a frontend prototype. No sunk cost on backend. |
| Duplicate tools submitted intentionally or by mistake | Low | Medium | Dedup nudge at submission. Admin review before approval. |

## Open Questions

| ID | Question | Owner | Deadline |
| --- | --- | --- | --- |
| OQ1 | Build own AI chat/knowledge layer in Storefront, or federate with Delphi's backend? | YuvRaj + Delphi team | Post-demo |
| OQ2 | Frontend stack (Next.js assumed) and hosting (Railway preferred) — confirm? | Raja's team | June 25 |
| OQ3 | Leadership success metric — what number makes this worth building? | Raj | Post-demo |
| OQ4 | Who is the DRI for v1 build post-demo? | Raj | June 25 |
| OQ5 | Vulcan integration path for v2 — auto-trigger on submission or PR-level gate? | Raja's team | v2 kickoff |
| OQ6 | Which teams / how many tools are in-scope for the initial registry seeding? | YuvRaj | July 7 |

## What Scaffolding Means (v2 Context)

Scaffolding is the third core function, deferred to v2. It means: when a Builder starts a new tool from Storefront, instead of a blank Replit or Cursor session, they get a structured starting point with Headout standards already wired in — Google SSO, BigQuery access patterns, Railway deployment config, the right env vars.

Why it matters: right now, 60–70% of every new internal tool is boilerplate. Scaffolding collapses that to near-zero. The primary audience is non-technical builders who can't wire auth and data access themselves.

Why it's v2 and not v1: we don't yet know which scaffolds are actually needed. The v1 registry will surface that. Building scaffolds before we know the patterns = waste.

## Revision Log

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| v1 | 2026-06-23 | YuvRaj | Initial PRD from feature interview. Supersedes Excel spec v1. |
| v1.1 | 2026-06-23 | Anish Adamane | Role-model correction: Builder is admin-granted (not self-serve); removed auto-promotion. Viewers file needs/requests that builders claim and build. Added the Request object and claim flow. |